## Slide 1: Software Engineering
ELITE

## Slide 2: Course objectives
  On completion of the course, participants will be able to:
  Describe software lifecycle
  Differentiate between traditional and agile methodologies
  Able to write user stories and acceptance criteria
  To be able to translate acceptance criteria to test cases
  To be aware of the process of configuration management, build and deployment

## Slide 3: Introduction to Project life cycle

## Slide 4: Project
A set of tasks carried out
  To achieve the end result
  As desired by the customer
  Using an optimizing process

## Slide 5: Project Life Cycle
Project Acquisition
Project Planning
Project Initiation
Project Execution
Project Delivery
Project Closure

## Slide 6
Deals with the activities before acquiring a project.
Processing Project Proposals
Contract Review
Project Acquisition

## Slide 7: Project Acquisition
Customer
Proposal
Contract
Review
Signing
Project Win

## Slide 8
RCC creates project id in SPR
Team formed with PL
Kick Off Meeting
N&S
CoRCC
Finance
CS
VSS
Quantify
Project Initiation

## Slide 9
Project Estimation
Risk Management
Defect Prevention
Work Breakdown Structure
Identification of Roles & Responsibilities
Quality Assurance Plan
Configuration Management Plan
Metrics Plan
Project Planning

## Slide 10: Project Execution
SDLC
Task Allocation
Task Execution
Configuration Mgnt
Project Meetings
Customer Comm.
Review/Inspection
Metrics
Defect Prevention
Project Tracking

## Slide 11
Software Replication and Delivery
Software Installation
Acceptance
Project Delivery

## Slide 12
Release of Manpower
Release of Resources
Project Retrospective Meeting
Best Practices & Lessons Learnt
Taking Back Ups
Hand Over Project File
Project Closure

## Slide 13: SDLC
The application of business approach to the development of information system solution to business problems, leads to emergence of a multi step process or a cycle.
This cycle is known as Software Development Life Cycle (SDLC)

## Slide 14: Introduction to SDLC

## Slide 15: Phases – SDLC
  Requirements Analysis
      User Requirement Specification
      Software Requirement Specification
  Design
  Coding
  Testing
  Implementation/Deployment
  Maintenance
Notes: The process by which user needs are translated into a software product.
the process involves:
translating user needs into software requirements
transforming the software requirements into design
implementing the design in code
testing the code,
and sometimes installing and checking out the software for operational activities

## Slide 16: SDLC -Roles
  Developer
      User Requirement Specification
      Software Requirement Specification
  Tester
Notes: The process by which user needs are translated into a software product.
the process involves:
translating user needs into software requirements
transforming the software requirements into design
implementing the design in code
testing the code,
and sometimes installing and checking out the software for operational activities

## Slide 17: SDLC Models

## Slide 18: Model - Waterfall

## Slide 19: Model -Spiral

## Slide 20: Model – ‘V’
Coding
Unit Testing
Integration Testing
System Testing
User Acceptance Testing
Requirements
Software Req. Specs
High Level Design
Detailed Design
Development
Testing

## Slide 21: Model-Iterative
Initial Project Risks
Initial Project Scope
Revise Overall Project Plan
Cost
Schedule
Scope/Content
Plan Iteration N
Cost
Schedule
Assess Iteration N
Risks Eliminated
Revise Project Risks
Reprioritize
Develop Iteration N
Collect cost and quality metrics
Define scenarios to address highest risks
Iteration N

## Slide 22: Model - Incremental

## Slide 23: Iterative and Incremental Process
Iterative
  Manage a stream of executable releases
Incremental
  Involves continuous integration of the system architecture to produce these releases
  Embodying incremental improvements over the other with each new release.

## Slide 24: Methodologies and Models
Methodologies
    Development
      SSAD
      OOAD
    Maintenance
    Data Warehousing
    eLearning
    Product Development
    Models
    Waterfall
    V-Model
    RAD
    Prototype
    Incremental
    Iterative

## Slide 25: SE in Real Time

## Slide 26: Introduction to Requirement Analysis

## Slide 27: Walk through on URD –LMS case study

## Slide 28: Thank you
Prakash.LNS@TechMahindra.com